Project Timeline

# February 7th, 2024

* ~~Memo for Taproot~~
* ~~Develop research plan and questions~~

**February 14th, 2024**

* ~~Response from Taproot team.~~
* ~~Analyze data from the Taproot team~~
* ~~Decide on what data will be included in the app.~~

**February 21st, 2024**

* ~~Begin Lo-Fidelity Wireframe Development~~
* ~~Begin Canva Design~~ 
  + ~~Start building Qualtrics Survey for Usability Testing~~

**February 28th, 2024**

* ~~Spring Break! 🙂~~

**March 3rd, 2024**

* ~~Finalized Canva Flyer Design~~

**March 11th, 2024**

* ~~Module and practice activity~~

**March 13th, 2024 - (*we will not meet in class). PHASE I***

* ~~Begin Usability Testing~~
  + **~~Points of Interest~~** ~~(POIs)~~
    - ~~Minskoff Pavillion - Team 1 (30min)~~
    - ~~Bessey Hall - Team 1 (30min)~~
    - ~~MSU Libraries - Team 2 (30min)~~
    - ~~STEM Building - Team 2 (30min)~~
  + ~~Complete PHASE I interpretation~~

**March 27th, 2024**

* ~~Discuss research status~~
* ~~Work on sending out PHASE II (emails)~~
* ~~Start Presentation~~

**April 1st, 2024**

* Finish a revised design of the flyers based on the feedback received.

**April 4th, 2024**

* Complete PHASE II interpretation

**April 10th, 2024**

* Revise presentation
* Decide on everyone’s slides

**April 17th, 2024**

* Project should be completed and turned in
* Individual final reflection

**March 20th, 2024**

* Continue working on the App

**March 27th, 2024**

* Finalize design for App

**April 3rd, 2024**

* Have App Design Done
* Decide on how we're going to present our project.